# Enterprise Cybersecurity Strategy

FY2027 – FY2028   |   Example / Sample Document

Prepared by the Office of the CISO

Aligned to NIST Cybersecurity Framework (CSF) 2.0

# Table of Contents

# Executive Summary

This document is an illustrative example of an enterprise cybersecurity strategy, generated to demonstrate the document-design skill set installed in this repository. It outlines a sample approach to reducing cyber risk across a mid-size organization by aligning governance, people, process, and technology investments to the NIST Cybersecurity Framework (CSF) 2.0.

The strategy is organized around the six CSF 2.0 functions — Govern, Identify, Protect, Detect, Respond, and Recover — and translates each into concrete initiatives, a phased delivery roadmap, and a set of governance metrics used to track progress and report to leadership and the board.

# Threat Landscape Overview

Organizations of this profile commonly face a mix of opportunistic and targeted threats. The following categories represent the highest-priority risks this strategy is designed to address:

- Ransomware and extortion campaigns targeting unpatched external services and exposed remote access.

- Business email compromise (BEC) and credential phishing leading to fraud or account takeover.

- Third-party and supply-chain compromise via vendors, SaaS integrations, and open-source dependencies.

- Insider risk from privileged misuse or unintentional data exposure.

- Cloud misconfiguration exposing data stores, identities, or workloads to the public internet.

# Strategic Objectives (NIST CSF 2.0)

Each CSF 2.0 function below defines a strategic goal and the initiatives used to achieve it.

## Govern

Establish and monitor cybersecurity risk management strategy, roles, policy, and oversight.

- Charter a Cybersecurity Steering Committee with executive sponsorship.

- Publish an enterprise cybersecurity policy aligned to business risk appetite.

- Define roles and accountability (RACI) across security, IT, and business units.

## Identify

Understand assets, data, risks, and the threat landscape that could affect operations.

- Build and maintain an authoritative asset and data inventory (CMDB).

- Run an annual enterprise risk assessment mapped to business impact.

- Establish a third-party / supply-chain risk register.

## Protect

Implement safeguards to limit or contain the impact of potential cybersecurity events.

- Deploy least-privilege identity and access management (IAM) with MFA everywhere.

- Standardize endpoint hardening and patch management SLAs.

- Deliver quarterly security awareness training and phishing simulations.

## Detect

Develop and implement activities to identify the occurrence of a cybersecurity event.

- Centralize logging and alerting through a SIEM with 24x7 monitoring.

- Deploy EDR/XDR across endpoints and servers.

- Establish threat-hunting cadence tied to MITRE ATT&CK coverage.

## Respond

Take action regarding a detected cybersecurity incident to minimize impact.

- Maintain and test an Incident Response Plan (IRP) with defined severity tiers.

- Run a tabletop exercise at least twice per year with executive participation.

- Establish external retainer support (forensics, legal, PR) before an incident occurs.

## Recover

Maintain resilience plans and restore capabilities impaired by a cybersecurity incident.

- Validate backup integrity and recovery time/point objectives (RTO/RPO) quarterly.

- Maintain a Business Continuity / Disaster Recovery plan aligned to critical services.

- Conduct post-incident reviews and feed lessons learned back into Identify/Protect.

# Implementation Roadmap

The roadmap below sequences initiatives across four phases over a two-year horizon.

| Phase | Timeframe | Key Initiatives | Owner |
| --- | --- | --- | --- |
| Phase 1 — Foundation | Q1–Q2 | Asset inventory, IAM/MFA rollout, security policy baseline, steering committee charter | CISO Office |
| Phase 2 — Visibility | Q2–Q3 | SIEM centralization, EDR deployment, third-party risk register, logging standards | Security Operations |
| Phase 3 — Resilience | Q3–Q4 | Incident response plan, tabletop exercises, backup/DR validation, retainer contracts | IT & Security Ops |
| Phase 4 — Maturity | Year 2 | Threat hunting program, red team exercises, automation (SOAR), metrics program | CISO Office |

# Governance & Metrics

Program performance is reported monthly to the Cybersecurity Steering Committee and quarterly to the board risk committee, using the metrics below.

| Metric | Target | Cadence |
| --- | --- | --- |
| Mean time to detect (MTTD) | < 24 hours | Monthly |
| Mean time to respond (MTTR) | < 4 hours (critical) | Monthly |
| Patch compliance (critical/high) | > 95% within SLA | Monthly |
| MFA coverage | 100% of privileged & remote access | Quarterly |
| Phishing simulation click rate | < 5% | Quarterly |
| Tabletop exercises completed | ≥ 2 per year | Annual |

This is a sample document for demonstration purposes only and does not represent an actual organizational assessment or commitment.